Jom Makcik CareRide MVP

Master Prompt to Phase 31

Generated for project documentation.

Master Prompt

Role:

You are the controlled development agent for the Jom Makcik CareRide MVP.

Project Goal:

Build a safe, simple, working assisted mobility platform for Jom Makcik CareRide.

This platform must support:

1. Passenger Android App

2. Rider Android App

3. Admin Android App

4. Admin Web Dashboard

5. Backend API

6. Database

7. Booking flow

8. Payment proof verification

9. Rider assignment

10. Trip status tracking

11. Basic monitored chat

12. Basic care report

13. Basic admin control

Important:

This is NOT open e-hailing.

This is a controlled assisted mobility platform.

Admin must have oversight.

The system must not allow uncontrolled driver marketplace behavior.

MAIN SAFETY RULES:

1. Do not build everything at once.

2. Work one phase at a time.

3. Work one small task at a time.

4. After each task, stop and report.

5. Do not refactor unrelated files.

6. Do not delete existing working code unless instructed.

7. Do not invent future features.

8. Do not create fake dashboards with fake data unless clearly marked as placeholder.

9. Do not bypass authentication.

10. Do not hardcode secret keys.

11. Do not expose API keys in frontend code.

12. Do not change database structure without explaining the migration.

13. Do not skip validation.

14. Do not allow passengers, riders, or admins to access each other's protected data.

15. All booking status changes must follow the approved state machine.

16. All admin-sensitive actions must be protected by admin role permission.

17. All payment verification must require admin approval in MVP.

18. All rider accounts must require admin approval before receiving jobs.

19. All chat messages must be stored in database for admin monitoring.

20. All important actions must be logged.

APP NAMES:

Passenger Android App: Jom Makcik CareRide

Rider Android App: Jom Makcik Rider

Admin Android App: Jom Makcik Admin

Admin Web Dashboard: Jom Makcik Control Centre

TECHNICAL ASSUMPTION:

Use a simple, beginner-friendly stack.

If the project is empty, create a monorepo structure:

/backend

/passenger-app

/rider-app

/admin-app

/admin-web

/shared

/docs

Recommended stack:

- Expo React Native for Android apps

- React / Vite for admin web

- Node.js / Express backend

- SQLite for local MVP unless Supabase is already configured

- Manual payment proof upload first, no real payment gateway yet

CORE BOOKING STATE MACHINE:

Allowed statuses:

DRAFT, QUOTED, PAYMENT_PENDING, PAID, MATCHING, ASSIGNED, IN_PROGRESS, COMPLETED, CANCELLED, SLA_FAILED, REFUND_PENDING, REFUNDED

Allowed transitions:

DRAFT -> QUOTED

QUOTED -> PAYMENT_PENDING

PAYMENT_PENDING -> PAID

PAID -> MATCHING

MATCHING -> ASSIGNED

MATCHING -> SLA_FAILED

ASSIGNED -> IN_PROGRESS

IN_PROGRESS -> COMPLETED

ASSIGNED -> CANCELLED

PAID -> REFUND_PENDING

SLA_FAILED -> REFUND_PENDING

REFUND_PENDING -> REFUNDED

Forbidden transitions include direct movement to COMPLETED from DRAFT, QUOTED, PAYMENT_PENDING, PAID, MATCHING, CANCELLED, or REFUNDED.

USER ROLES:

passenger, rider, admin, super_admin

Passenger can register, login, create booking, view own bookings, upload payment proof, chat for own booking, and give feedback.

Rider can register, login, submit profile, set availability, view job offers, accept/reject jobs, update assigned trip status, chat for assigned booking, and submit care note.

Admin can login, view all bookings, approve payment, approve/reject rider, manually assign rider, monitor chat, manage cancellation/refund, and view reports.

Super Admin can do everything admin can do and manage admin users later.

DEVELOPMENT REPORT FORMAT:

After each small task, stop and report using:

1. Phase

2. Task number

3. Task name

4. Files created

5. Files modified

6. What was built

7. How to test

8. Result

9. Known issues

10. Next recommended task

UI Mockup Visual Direction

Use the attached UI mockup as visual direction only.

Do not treat it as final code.

Build the real app phase by phase according to the approved MVP plan.

The final apps should follow the same clean, simple, card-based layout:

- purple/pink Jom Makcik branding

- clear status badges

- simple booking forms

- simple rider job offer cards

- simple admin dashboard cards

- mobile-first design for Android apps

- web dashboard with sidebar and monitoring tables

Do not build fake dashboard data.

Use real backend data when available.

If backend data is not ready, show empty states instead of fake charts.

Phase 1

Project Setup: Create folders backend, passenger-app, rider-app, admin-app, admin-web, shared, docs. Create README.md, docs/PROJECT_SCOPE.md, and docs/DEVELOPMENT_RULES.md. Stop after this phase and report.

Phase 2

Backend Foundation: Initialize backend project, basic server, GET /health, .env.example, safe error handling, request logging, backend README. Do not create booking logic or authentication yet. Stop and report.

Phase 3

Database Foundation: Set up SQLite, database connection, migration/setup script, base tables users, passenger_profiles, rider_profiles, admin_profiles, audit_logs, seed super admin/test passenger/test pending rider, reset script. Stop and report.

Phase 4

Authentication and Role Protection: Password hashing, POST /auth/login, passenger and rider registration, JWT/session auth, auth middleware, role guards, GET /auth/me, manual role protection tests. Stop and report.

Phase 5

Passenger Booking Database: Create bookings, booking_status_history, payment_proofs, rider_job_offers, trip_events, care_reports tables. Stop and report.

Phase 6

Booking State Machine Backend: Status constants, transition map, validateBookingTransition, updateBookingStatus, status history writes, forbidden transition blocking, backend/manual tests. Do not create UI. Stop and report.

Phase 7

Passenger Booking API: POST /passenger/bookings, MVP fare quote logic, GET own bookings, GET own booking detail, POST confirm QUOTED -> PAYMENT_PENDING, prevent viewing other passenger bookings. Stop and report.

Phase 8

Payment Proof Backend: Passenger submits text proof reference, pending status, admin pending proof list, admin approve moves PAYMENT_PENDING -> PAID, reject keeps PAYMENT_PENDING, audit logs. Stop and report.

Phase 9

Rider Approval Backend: Admin pending/all rider APIs, approve/reject/suspend riders, eligibility requires rider role, approved, available, sufficient deposit, audit logs. Stop and report.

Phase 10

Matching Backend MVP: Admin start matching PAID -> MATCHING, eligible rider query, job offers, rider offer list, accept assigns rider and moves MATCHING -> ASSIGNED, reject offer, prevent double acceptance, audit logs. Stop and report.

Phase 11

Trip Status Backend: Rider start trip ASSIGNED -> IN_PROGRESS, complete IN_PROGRESS -> COMPLETED, trip event logs, own assigned booking restriction, passenger status view, admin trip events. Stop and report.

Phase 12

Chat Backend MVP: chat_messages table, POST/GET /bookings/:id/chat with passenger own booking, rider assigned booking, admin any booking, store all messages, admin monitoring. Stop and report.

Phase 13

Care Report Backend MVP: Rider submits care report only for assigned COMPLETED booking with arrived_safely, assistance_given, handover_notes, medication_or_document_notes, summary. Passenger own report view, admin list/approve. No AI generation. Stop and report.

Phase 14

Admin Web Foundation: Initialize admin-web, login page, dashboard layout, protected route, pages Dashboard, Bookings, Riders, Passengers, Payments, Matching, Chat Monitor, Care Reports, Reports. Use real backend where available and no fake data except marked placeholders. Stop and report.

Phase 15

Admin Web Booking Management: Bookings list, filters by status/date/passenger/rider, detail page with passenger, pickup, destination, service, fare, status, payment, rider, history. Action buttons call backend: start matching, assign rider, cancel, refund pending. Stop and report.

Phase 16

Admin Web Payment Verification: Pending payment page, proof details, approve, reject with admin note, approval makes PAID, rejection keeps PAYMENT_PENDING, show payment history. Stop and report.

Phase 17

Admin Web Rider Management: Rider list, pending approval, detail page, show rider/vehicle/license/status/availability/wallet/deposit, approve/reject/suspend/reactivate, future metric placeholders only when backend lacks data. Stop and report.

Phase 18

Admin Web Matching Control: Matching queue, show MATCHING bookings, eligible riders for selected booking, start matching, manual assign, stop matching / SLA failed, prevent unapproved rider assignment, require override reason for unavailable rider. Stop and report.

Phase 19

Admin Web Chat Monitor: Chat monitor page, list active booking chats, open chat by booking, show sender role, admin send message, admin note area, no AI moderation. Stop and report.

Phase 20

Passenger Android App Foundation: Initialize passenger-app, screens Login, Register, Home, Create Booking, My Bookings, Booking Detail, Payment Proof, Chat, Feedback, navigation, API client, token storage, backend login/register. Stop and report.

Phase 21

Passenger Booking UI: Booking form, submit to backend, show fare quote, confirm booking, status screen, list passenger's own bookings. Stop and report. Recheck and rectify any errors.

Phase 22

Passenger Payment and Chat UI: Payment proof screen, amount to pay, proof reference input, submit proof, payment status pending/paid/rejected, chat screen, passenger send/view messages. Stop and report. Recheck and rectify any errors.

Phase 23

Rider Android App Foundation: Initialize rider-app, screens Login, Register, Home, Profile, Availability, Job Offers, Assigned Trips, Trip Detail, Chat, Care Report, Wallet, navigation, API client, token storage, backend login/register. Stop and report.

Phase 24

Rider Job Offer UI: Availability toggle, job offers page, offer details, accept/reject buttons, after accept show assigned trip, prevent acceptance if not approved. Stop and report.

Phase 25

Rider Trip and Care Report UI: Assigned trip detail, trip status buttons, backend validates transitions, rider chat, care report form, submit after completion. Stop and report.

Phase 26

Admin Android App Foundation: Initialize admin-app, screens Login, Dashboard, Bookings, Booking Detail, Payment Verification, Rider Approval, Matching, Alerts, Chat Monitor, navigation, API client, token storage, backend login. Stop and report.

Phase 27

Admin Android Core Functions: Show booking list/detail, approve/reject payment proof, approve/reject riders, start matching, manually assign rider, view/send chat, view alerts for payment pending, matching failed, rider cancellation, SLA failed. Stop and report.

Phase 28

Reports MVP: Backend report APIs for daily bookings, completed trips, cancelled bookings, payment summary, rider completed trips. Admin web reports page with simple tables, no fake charts, CSV export only if simple and safe. Stop and report.

Phase 29

Audit Logs and Safety Review: Confirm audit logs for login failure, payment approval/rejection, rider approval/suspension, booking status change, manual assignment, refund pending, cancellation. Create admin audit log page with filters by user/action/entity/date. Review route role protection and booking state machine. Stop and report.

Phase 30

Final MVP Testing: Test full E2E MVP: passenger/rider registration, admin login, rider approval, booking creation, payment proof, admin payment approval, start matching, rider accepts, trip status, passenger/rider/admin chat, completion, care report, admin report view, forbidden transitions, unauthorized access. Create docs/MVP_TEST_REPORT.md. Stop and report.

Phase 31

MVP Release Readiness Checklist and Local Run Instructions: Prepare a release readiness checklist and local run guide covering backend, admin web, passenger app, rider app, admin app, environment variables, seed/reset commands, test commands, known MVP limitations, and safe demo flow. Stop and report.